Corner Detection Project

Project Plan and Roadmap

Python / AI Project  +  C++ / Image Processing Project

# 1. Project Overview

This project implements a custom corner detection system spanning two interconnected sub-projects: a Python/AI project responsible for designing and training a convolutional neural network, and a C++ image processing project that integrates the trained model into a fully self-contained inference pipeline.

The two projects are coupled through an exported weight file. The CNN trained in Python is serialized to a binary format and loaded at runtime by the C++ application, which executes the forward pass using hand-written layer implementations without any external ML library.

## Background: Corner Detection

Corner detection is a computer vision technique for identifying points in an image where intensity changes significantly in multiple directions. These keypoints are geometrically stable under moderate transformations and serve as the basis for feature matching, object tracking, 3D reconstruction, and visual odometry.

## Project Structure

| Python / AI Project | C++ / Image Processing Project |
| --- | --- |
| PyTorch CNN model definition and training | Custom Matrix<T> template class |
| Training data generation and augmentation | FAST detector — custom implementation |
| Evaluation and comparison with baselines | CNN forward pass — custom implementation |
| Weight export to binary format (.bin) | Model loading and end-to-end pipeline |

# 2. Technology Stack

## C++ Project

- C++17 — templates, smart pointers, structured bindings

- OpenCV 4.x — used exclusively for image I/O (imread, imwrite, imshow)

- CMake — build system

- All algorithms implemented from scratch: convolution, FAST, CNN layers

## Python Project

- Python 3.10+

- PyTorch — CNN model definition, training loop, loss computation

- OpenCV (Python) — image loading, patch extraction

- NumPy — array operations, weight serialization

- Matplotlib / Seaborn — loss curves, confusion matrix, visualizations

- PyCharm Enterprise — Jupyter notebook environment

## Model Transfer: Python to C++

Trained CNN weights are exported from Python using numpy and the struct module into a custom binary format. The format consists of a header encoding layer count and tensor dimensions, followed by contiguous float32 weight values. The C++ application reads this file using fread() and maps the values directly into the layer data structures, requiring no external ML runtime.

# 3. CNN Architecture

The model input is a 15x15 pixel single-channel (grayscale) patch centered on a keypoint candidate. The output is a two-class softmax distribution. The architecture is intentionally compact to remain implementable in plain C++.

| Layer | Configuration | Output Shape | Notes |
| --- | --- | --- | --- |
| Input | – | 1 × 15 × 15 | Grayscale patch |
| Conv2d + ReLU | 8 filters, 3×3 | 8 × 13 × 13 | Low-level features |
| Conv2d + ReLU | 16 filters, 3×3 | 16 × 11 × 11 | Composite patterns |
| MaxPool2d | 2×2, stride 2 | 16 × 5 × 5 | Spatial downsampling |
| Flatten | – | 400 | 1D feature vector |
| Linear + ReLU | – | 64 | Classification head |
| Linear + Softmax | – | 2 | Corner / Non-corner |

# 4. Phase Plan

The project is structured into five sequential phases. The Python and C++ projects run in parallel, with the constraint that Phase 3 (model training) must be substantially complete before Phase 4 (C++ inference) begins, as the exported weight file is a required input.

| Phase 1 · Weeks 1–3 · C++ Foundations and Image Processing |  |
| --- | --- |
| Description | Core infrastructure for the entire project. This phase covers building custom data structures, integrating OpenCV exclusively for I/O, and implementing fundamental image processing operations from scratch. |
| Tasks | - Implement Matrix<T> template class (storage, indexing, copying, bounds checking) - Define Keypoint struct (x, y coordinates, response score, size) - Integrate OpenCV for image I/O: load images and convert Mat to custom Matrix<T> - Implement 2D Gaussian filter using custom convolution - Implement gradient computation using the Sobel operator - Basic verification tests: image loading, filtering, gradient visualization output |
| Deliverable | Functional C++ project: custom Matrix<T>, image I/O, Gaussian filtering, gradient visualization |

| Phase 2 · Weeks 4–6 · FAST Detector — Custom C++ Implementation |  |
| --- | --- |
| Description | Full from-scratch implementation of the FAST corner detector. This serves as the classical baseline for comparison against the ML-based approach and as the candidate generator for the CNN filtering stage. |
| Tasks | - Implement FAST pixel-circle test (16-point Bresenham circle pattern) - Threshold-based candidate filtering (contiguous arc detection) - Non-Maximum Suppression (NMS) to eliminate redundant detections - Response score computation for each candidate keypoint - Visualization: render detected corners overlaid on the source image - Performance measurement: milliseconds per frame benchmark - Validation against OpenCV's built-in FAST implementation |
| Deliverable | Complete FAST detector in C++ with benchmark results and visualization output |

| Phase 3 · Weeks 7–9 · CNN Model Design and Training (Python Project) |  |
| --- | --- |
| Description | Machine learning component developed in PyCharm using a Jupyter notebook and PyTorch. The objective is a patch classifier CNN that takes a 15x15 pixel grayscale patch centered on a keypoint candidate and outputs a binary classification: corner or non-corner. |
| Tasks | - Training data generation: extract patches from images, auto-label using Harris detector responses - Data augmentation: rotation, flipping, Gaussian noise, brightness variation - Define CNN architecture: Conv -> ReLU -> Conv -> ReLU -> MaxPool -> FC -> Softmax - Train model with PyTorch; log and visualize loss and accuracy curves - Evaluate model: accuracy, precision, recall, F1 score, confusion matrix - Compare model performance against Harris and FAST baselines - Export trained weights to binary format (.bin) using numpy and struct |
| Deliverable | Trained CNN model with full Jupyter notebook documentation and exported weight file |

| Phase 4 · Weeks 10–12 · CNN Forward Pass — Custom C++ Implementation |  |
| --- | --- |
| Description | Implementation of the full CNN inference pipeline in C++ without any external ML library. Weights exported from the Python project are loaded at runtime and applied using hand-written layer implementations. |
| Tasks | - Design and implement the binary weight file format and parser - Implement Conv2d layer: kernel application, zero-padding, configurable stride - Implement ReLU activation function - Implement MaxPooling layer with configurable kernel size and stride - Implement Fully Connected (Linear) layer - Implement Softmax output and classification decision - Verify numerical correctness against Python model outputs on identical inputs |
| Deliverable | Custom CNN inference engine in C++, producing outputs numerically equivalent to the Python model |

| Phase 5 · Weeks 13–15 · Integration, Benchmarking, and Documentation |  |
| --- | --- |
| Description | End-to-end integration of the FAST detector and CNN classifier into a single pipeline. Comprehensive benchmarking across all three methods on a standardized image set. |
| Tasks | - Integrate FAST candidate generation and CNN filtering into a single executable pipeline - Benchmark Harris vs. FAST vs. FAST+CNN: processing time, keypoint count, precision - Visualization: side-by-side output comparison of all three methods - Repeatability test: same scene under geometric and photometric transformations - Code refactoring, commenting, and cleanup - Write project documentation and README |
| Deliverable | Complete, executable system with benchmark results, comparative visualizations, and full documentation |

# 5. Evaluation and Benchmarking

All three methods are evaluated on the same standardized image set at the end of Phase 5. The following metrics are recorded for each method:

| Metric | Harris | FAST | FAST + CNN |
| --- | --- | --- | --- |
| Processing time (ms/frame) | TBD | TBD | TBD |
| Keypoints detected | TBD | TBD | TBD |
| Repeatability (%) | TBD | TBD | TBD |
| Precision | TBD | TBD | TBD |
| Robustness to noise | TBD | TBD | TBD |

Repeatability is measured by applying a known homography to each test image and computing the ratio of keypoints detected in both the original and transformed image within a 3-pixel radius threshold.

# 6. Deliverables

## Python Project

- Jupyter notebook documenting the full ML workflow: data generation, training, evaluation

- Trained CNN patch classifier with logged metrics and evaluation plots

- Comparative analysis: Harris vs. FAST vs. CNN classifier with charts and confusion matrices

- Exported weight file (.bin) consumed by the C++ project

## C++ Project

- Custom Matrix<T> template class

- FAST detector implemented from scratch with NMS and response scoring

- CNN inference engine: Conv2d, ReLU, MaxPool, Linear, Softmax — no external ML library

- End-to-end FAST + CNN pipeline executable

- Benchmark results and side-by-side visualization output

## Scope of Custom Implementation

The following components are implemented from scratch without relying on library routines beyond basic I/O:

- 2D convolution (Gaussian smoothing and CNN Conv2d layers)

- Sobel gradient computation

- FAST pixel-circle test and non-maximum suppression

- All CNN forward pass layers: Conv2d, ReLU, MaxPool2d, Linear, Softmax

- Binary weight file parser

# 7. Weekly Schedule

Based on 8–10 hours per week over 15 weeks. The C++ project is the primary focus throughout; Python work is concentrated in weeks 1–9 and runs in parallel.

| Week | C++ Project | Python Project | hrs |
| --- | --- | --- | --- |
| 1 | Matrix<T> implementation | Project setup, environment configuration | 8–10 |
| 2 | OpenCV I/O integration | PyTorch fundamentals | 8–10 |
| 3 | Gaussian filter, Sobel gradient | Training data generation, patch extraction | 8–10 |
| 4 | FAST: pixel-circle logic | CNN architecture design | 8–10 |
| 5 | FAST: NMS and response score | Training loop, loss curve logging | 8–10 |
| 6 | FAST: benchmark and visualization | Evaluation, comparison with baselines | 8–10 |
| 7 | C++ architecture refactor | Model fine-tuning | 8–10 |
| 8 | Weight file format design | Weight export (.bin format) | 8–10 |
| 9 | Conv2d implementation | Python notebook finalization | 8–10 |
| 10 | ReLU, MaxPool2d implementation | – | 8–10 |
| 11 | Linear layer, Softmax | – | 8–10 |
| 12 | CNN verification against Python output | – | 8–10 |
| 13 | FAST + CNN pipeline integration | – | 8–10 |
| 14 | Benchmarking and comparison | – | 8–10 |
| 15 | Documentation, refactoring, cleanup | Notebook documentation | 8–10 |